# PROJECT: Market Data Feed Handler

After studying computer microarchitecture, operating systems and networking (by reading Inside the Machine, by Jon Stokes, Operating Systems: Three Easy Pieces, by Andrea and Remzi Arpaci-Dusseau and TCP/IP Illustrated, by Kevin Wall) I have decided to complete a project to test my understanding of all these topics.

This project aims to create an application that parses binary ITCH UDP multicast traffic from a multicast IP that provides market data feeds and stores the data into a kdb table. It aims to use C++ multithreading, packet loss/recovery logic (using sequence number checks to implement a form of reliability of data transfer in UDP, like TCP’s sequence numbers), minimized system calls and general context switches to minimize latency and benchmarking tools to measure system behaviour.

I aim to complete this project to enhance my understanding of low latency environments and high frequency trading systems. The project will be completed entirely in C++ and is split up into stages, which will have a diary of entries attached to log all study done, learnings acquired and explanation of methods of implementation used.

Project Plan

- Create an ITCH server on a different computer on the local network and publish a stream of ITCH messages in UDP packets to a multicast IP.

- Join the multicast group from step 1, receive UDP multicast traffic and parse the traffic.

- Use C++ multithreading to separate the multicast receiver (producer) from the packet reader (consumer)

- Add changes to implement packet loss, out of order detection and recovery strategies, using sequence numbers.

- Stream the parsed messages to a kdb table

Focus Points

- Reduce context switches, maximize throughput – we want maximum CPU efficiency, no wasted cycles

- Maximize concurrency, use multithreading where possible

- Focus on robustness as much as completeness, handle dropped packets and add comprehensive logging.

Rough Plan

REMEMBER: ROBUSTNESS IS JUST AS IMPORTANT AS COMPLETENESS

Week 1

- Understand ITCH/IEX protocol and data formats

- Setup the C++ project and create a UDP Multicast receiver using Berkeley sockets API for C++

- Parse the incoming packets in the main thread

- Once tested, create a separate network thread for reading UDP packets and pushing the data into a thread-safe queue

  - Use 1+ parsing threads to consume the packets concurrently, using synchronization primitives (locks, semaphores, CV’s etc)

- Use CPU affinity to pin the threads to different cores to avoid resource contention with unrelated processing (reading from buffer vs reading to buffer)

- Enable batch processing for the NIC, so there are less context switches to the kernel for reading into the buffer

Week 2

- Track the sequence numbers of each UDP packet and handle out of order packets/loss detection

  - Implement logic for handling missing packets

- Implement tuning for number of parsing threads based on CPU cores and workload

- Tweak network thread to reduce context switches where possible

  - Increased page size if supported for shared buffer

- Stream parsed messages to a kdb table, via IPC (buffer output to minimize blocking/system calls)

Week 3

- Use perf, htop and strace to identify bottlenecks and verify CPU utilization close to 100% across all cores dedicated for running parsing and network threads

- Validate latency and packet loss under high throughput

### Week 1: Foundations, Parsing & Basic Networking (Single Thread)

- Understand ITCH/IEX Protocol and Data Formats

  - Study binary feed formats thoroughly.

  - Collect sample data for offline testing.

- Set up C++ Project & Basic Binary Parsing

  - Implement parsing logic offline on files to confirm correctness.

  - Unit test parsing thoroughly.

- Create UDP Multicast Receiver (Single Threaded)

  - Setup multicast socket with appropriate options (SO_RCVBUF, SO_REUSEADDR).

  - Implement simple recvfrom or recvmmsg loop receiving packets.

- Parse Incoming Packets Inline

  - Parse packets immediately after reception, still in the main thread.

  - Print debug info to validate the integration of parsing and reception.

### Week 2: Introduce Multithreading & Decouple I/O from Parsing

- Separate Networking from Parsing Using Producer-Consumer Model

  - Create a network thread dedicated to reading UDP packets and pushing raw data into a thread-safe queue (e.g., lock-free or ring buffer).

  - Create one or more parsing threads to consume packets from this queue and parse them concurrently.

- CPU Affinity & Thread Pinning

  - Pin network thread and parsing threads to different CPU cores to avoid contention.

  - Use pthread_setaffinity_np or std::thread::native_handle + OS-specific APIs.

  - Measure performance impact.

- Batch Processing & Bulk Reads

  - Use recvmmsg in the network thread to receive multiple packets per syscall to reduce overhead.

  - Push batches into the queue or distribute to parsing threads.

### Week 3: Sequence Number Checking & Packet Loss Logic in Concurrent Setup

- Implement Sequence Number Tracking in Parsing Threads

  - Track sequence numbers independently or coordinate through shared state (use atomic operations or thread-safe structures).

  - Handle out-of-order packets and loss detection.

- Packet Loss Handling & Recovery Strategies

  - Implement logic for reporting or handling missing packets.

  - Consider asynchronous recovery requests if feed supports.

- Load Balancing Parsing Threads

  - Tune number of parsing threads based on CPU cores and workload.

  - Consider work-stealing queues or other scalable concurrent data structures.

### Week 4: High-Performance Optimizations & System Tuning

- Reduce Context Switches and Maximize Throughput

  - Experiment with busy polling (SO_BUSY_POLL), spinlocks, or hybrid sleep/wake schemes in network thread.

  - Use huge pages or lock memory if needed for shared buffers.

- Optimize Buffering

  - Implement or use a highly efficient circular buffer for passing messages from parsing threads to downstream consumers.

  - Ensure zero-copy or minimal-copy transfers where possible.

- Measure & Tune Socket Buffer Sizes & Thread Priorities

  - Adjust SO_RCVBUF, CPU priorities, and scheduling policies (SCHED_FIFO or SCHED_RR) for critical threads.

### Week 5: Data Output, Integration & Final Polishing

- Stream Parsed Messages to kdb+ or Circular Buffer

  - Implement a dedicated output thread(s) consuming parsed data and streaming into kdb+ via IPC or other efficient mechanisms.

  - Buffer output to minimize blocking and syscalls.

- Full System Benchmark & Profiling

  - Profile using perf, htop, and strace to identify bottlenecks.

  - Verify CPU utilization close to 100% across all cores dedicated to the app.

  - Validate latency and packet loss under high throughput.

- Robustness & Error Handling

  - Handle dropped packets, reconnections, and any edge cases gracefully.

  - Add comprehensive logging and metrics for monitoring.