# 📘 Quant Dev Project Roadmap

## 🧭 Overview

This roadmap contains six staged projects aimed at building quant dev skills across networking, systems, data engineering, and backtesting.
kdb+ is used where relevant, especially for time-series data handling.

Each project includes implementation considerations, estimated time, and how they connect to real-world quant developer work.

### 🚧 Project 1: Market Data Feed Handler

Goal: Parse exchange feeds (e.g. NASDAQ ITCH, IEX) in real time.
Key Skills: C++ binary parsing, buffering, UDP networking, timestamps, multicast.
Estimated Time: 4–5 weeks (part-time).
Considerations:

- Parse binary ITCH or similar formats; handle real UDP multicast.

- Implement packet loss/recovery logic and sequence number checks.

- Minimize syscalls and context switches, possibly using busy polling (e.g. recvmmsg, SO_RCVBUF, CPU affinity, etc.).

- Use perf, netstat, and strace to benchmark system-level behavior.

- Stream parsed messages to a kdb+ table or circular buffer for processing.

Difficulty: ★★★★☆

### 📊 Project 2: Order Book Simulator

Goal: Build a realistic matching engine with price/time priority.
Key Skills: Data structures, performance optimization, memory management.
Estimated Time: 2–3 weeks.
Considerations:

- Maintain multiple order books keyed by symbol.

- Match orders based on price/time priority.

- Handle edge cases: partial fills, cancellations, out-of-order events.

- Feed real exchange data from Project 1 into the book.

- Optionally simulate latency-sensitive events (e.g. crossed markets).

Difficulty: ★★★☆☆

### ⏱️ Project 3: Latency Profiler (Ping-Pong)

Goal: Measure and analyze system + network latency at nanosecond precision.
Key Skills: High-res timers, socket programming, syscall cost analysis.
Estimated Time: 2–3 weeks.
Considerations:

- Build a C++ ping-pong app using clock_gettime() (or rdtsc).

- Track jitter, message loss, kernel buffering effects.

- Vary SO_RCVBUF, syscall types, buffer flush strategies.

- Graph histograms and tail latencies (P99, P999).

- Compare loopback vs remote server tests.

Difficulty: ★★★★☆

### 🧠 Project 4: Tick Data Engine (kdb+)

Goal: Create a performant time-series store for quote/trade data.
Key Skills: q language, schema design, real-time ingestion.
Estimated Time: 3–4 weeks.
Considerations:

- Store tick-level quotes/trades, support analytics like VWAP, TWAP, order imbalance.

- Benchmark ingestion rates from Project 1.

- Use upsert vs insert trade-offs, apply partitioning schemes (splayed tables).

- Enable real-time subscriptions and cross-day querying.

Difficulty: ★★★☆☆

### 🛠️ Project 5: Real-Time System Profiler

Goal: Track and visualize system performance bottlenecks.
Key Skills: perf, bpftrace, flamegraphs, CPU caches, thread scheduling.
Estimated Time: 2–3 weeks.
Considerations:

- Attach perf record or bpftrace to Project 1.

- Visualize cache misses, context switches, syscall frequency.

- Track NIC driver behavior or receive path bottlenecks.

- Build dashboards or flamegraphs for routine profiling.

Difficulty: ★★★★☆

### 📈 Project 6: Strategy Backtester (w/ kdb+)

Goal: Simulate latency-sensitive strategies with realistic tick data.
Key Skills: q/tick analytics, order/event simulation, trade accounting.
Estimated Time: 3–4 weeks.
Considerations:

- Use order books or top-of-book data from Project 2 + 4.

- Implement VWAP, momentum, reversion, or arbitrage-style strategies.

- Include realistic latency delays, partial fills, queue position simulation.

- Output execution reports, slippage, fill ratios, and synthetic PnL.

Difficulty: ★★★☆☆

### 🧪 Bonus Project 7: UDP Multicast Reordering Handler

Goal: Build a real-time UDP handler that detects and reorders out-of-order packets.
Key Skills: Sequence number handling, reordering windows, bounded buffering.
Estimated Time: 2–2.5 weeks.
Considerations:

- Simulate or capture reordering (using tc netem, or packet duplication).

- Use sliding windows or ring buffers to reorder packets before processing.

- Drop late packets based on tolerances, track loss and latency.

Difficulty: ★★★★★ (Bonus-level, very quant-dev specific)

### Final Notes:

This revised roadmap reflects core low-latency quant dev skills:

- Parsing and ingesting raw market data efficiently

- Building latency-aware infrastructure

- Deep introspection into system performance

- Realistic strategy simulation and analytics

- Mastery of both network stack internals and application-layer design

If you complete even 5–6 of these projects, you're not just a candidate — you're a serious contender.

### 🔢 Total Time Estimate (All 7 Projects)

| Project | Estimated Time |
| --- | --- |
| Project 1: Market Data Feed Handler | 4–5 weeks |
| Project 2: Order Book Simulator | 2–3 weeks |
| Project 3: Latency Profiler | 2–3 weeks |
| Project 4: Tick Data Engine (kdb+) | 3–4 weeks |
| Project 5: Real-Time System Profiler | 2–3 weeks |
| Project 6: Strategy Backtester | 3–4 weeks |
| Bonus Project 7: UDP Reordering Handler | 2–2.5 weeks |

➡️ Total Range (part-time weeks):
18–24.5 weeks

Let’s convert that into actual calendar time based on how many hours per week you're realistically available to work.

### 📅 Timeline by Weekly Commitment

| Hours/week | Estimated Total Duration | Completion Month (Starting Now) |
| --- | --- | --- |
| 10 hrs/week | ~5.5–6 months | ~March 2026 |
| 15 hrs/week | ~4–4.5 months | ~January 2026 |
| 20 hrs/week | ~3.5 months | ~Late December 2025 |
| 30 hrs/week | ~2.5 months | ~Mid-November 2025 |
| 40 hrs/week | ~2 months | ~Early November 2025 |

### 💡 Suggestions for Pacing:

- Weeks 1–6: Projects 1 (Feed Handler) and 2 (Order Book). This gives you raw data and simulated trading logic.

- Weeks 7–10: Projects 3 and 5 (Latency + Profiler). Now analyze the systems you’ve built.

- Weeks 11–15: Projects 4 and 6 (Tick Engine + Strategy Backtester). Adds depth with analytics + simulation.

- Final 2–3 weeks: Bonus Project 7 (UDP Reordering) to round out your networking chops.

### Final Notes:

This revised roadmap reflects core low-latency quant dev skills:

- Parsing and ingesting raw market data efficiently

- Building latency-aware infrastructure

- Deep introspection into system performance

- Realistic strategy simulation and analytics

- Mastery of both network stack internals and application-layer design

If you complete even 5–6 of these projects, you're not just a candidate — you're a serious contender.

By completing these projects, you’ll build solid intuition in:

- Parsing and ingesting real-time market data

- Building efficient trading infrastructure

- Time-series analytics and storage

- Latency profiling and systems diagnostics

- Strategy simulation and performance evaluation

Tips:

- Open-source each project on GitHub with clear documentation.

- Capture logs, metrics, and visuals where possible.

- Use real market data if legally permissible — or synthetic data for completeness.